## Slide 1
PROJECT MILESTONE PRESENTATION
Commonroom
Design and methodology of a secure multi-user messaging prototype
Browser-side encryption · Chat IDs · Group messaging · Local HTTPS
Student: ____________________ Course: ____________________
College: _____________________ Supervisor: ________________
15 October 2026
01

## Slide 2
COMMONROOM / PROJECT MILESTONE
01 / PROJECT BASIS
Problem, aim and objectives
02
PROBLEM
People need a simple way to find one another by ID and exchange text or images without sending readable message content to the server.
PROJECT AIM
Build a usable chat prototype that encrypts content in the browser and supports a separate administrator view of stored ciphertext.
01 Identity
Create accounts with shareable user IDs.
02 Communication
Support direct and group conversations, text and images.
03 Confidentiality
Encrypt payloads before upload; keep private keys in the browser.
04 Administration
Restrict database-wide ciphertext inspection to the admin key.
MILESTONE FOCUS
Functional local-network prototype and documented security boundaries

## Slide 3
COMMONROOM / PROJECT MILESTONE
02 / DEFINITION
Scope and requirements
03
IN SCOPE FOR THIS MILESTONE
NEXT MILESTONE / OUT OF SCOPE
Accounts and IDs
Username/password registration and unique chat IDs.
Messaging
Direct and group chat; text and images up to 8 MiB.
Encryption
AES-GCM content encryption and RSA-OAEP key envelopes.
Local network
Flask HTTPS server reachable from the same Wi-Fi.
Admin viewer
Separate admin-key gated ciphertext dashboard.
Shared cloud identity
Account and membership data are still local to the host PC.
Public internet
No production hosting, domain, or external access controls.
Key verification
No fingerprint confirmation or key-change warning yet.
Operational hardening
No rate limiting, formal audit, or automated backup/restore.
Firebase
Optional message storage path; requires project credentials and setup.
Deployment note
Same-Wi-Fi sharing works while the host PC and API remain running; it is not a public cloud service.

## Slide 4
COMMONROOM / PROJECT MILESTONE
03 / PROCESS
Development methodology
04
01
Requirements
Define user roles, content types, privacy goals and LAN constraints.
COMPLETE
02
Architecture
Separate browser UI, Flask API, identity store and message store.
COMPLETE
03
Security design
Use hybrid encryption and password-protected private-key backup.
IMPLEMENTED
04
Integration
Connect account, conversation, message and admin workflows.
IMPLEMENTED
05
Verification
Run focused API, crypto, migration, authorization and TLS checks.
CHECKED
ITERATIVE LOOP
Build a thin slice → test behavior → fix observed defect → validate again

## Slide 5
COMMONROOM / PROJECT MILESTONE
04 / DESIGN
System architecture
05
CLIENT / BROWSER
Chat UI • Web Crypto • key vault • admin dashboard
FLASK API / HTTPS
Authentication • conversation rules • encrypted payload transport
ACCOUNT DATABASE
SQLite: users • public keys • sessions • memberships
MESSAGE DATABASE
Separate SQLite file: ciphertext • IV • envelopes • metadata
HTTPS / JSON
identity
ciphertext
RECIPIENT DEVICES
Same Wi-Fi; trust the local CA once; import encrypted key backup to decrypt prior messages.
ADMIN RECORDS VIEWER
Separate route + admin key; database-wide ciphertext inspection only; no plaintext decryption.
OPTIONAL
Firebase Realtime Database can replace local message storage after credentials are configured; account and membership data remain local in this prototype.

## Slide 6
COMMONROOM / PROJECT MILESTONE
05 / SECURITY DESIGN
Message encryption methodology
06
SENDER BROWSER
Plaintext / image bytes
AES-256-GCM
Fresh content key + random IV
RSA-OAEP
Wrap AES key to each member public key
SERVER STORAGE
Ciphertext + IV + envelopes
RECIPIENT BROWSER
Unwrap key; decrypt locally
PRIVATE KEY VAULT
Private RSA key is exported as JWK and encrypted locally with AES-GCM. A password-derived wrapping key uses PBKDF2-SHA-256 (310,000 iterations).
KEY HANDLING
A new AES key is generated per message. RSA-OAEP-SHA-256 encrypts that key for each recipient. Server stores envelopes, not the private key.
CRYPTOGRAPHIC BOUNDARY
TLS protects transport; end-to-end encryption protects message content from server-side plaintext access.

## Slide 7
COMMONROOM / PROJECT MILESTONE
06 / ACCESS MODEL
Data separation and administrator controls
07
chat.db
Accounts, password hashes, public keys, sessions, chats and membership.
encrypted_messages.db
Dedicated local message store. Existing ciphertext migrated at startup.
database.html
Separate admin login and protected API routes. Displays ciphertext / metadata only.
WHO CAN SEE WHAT?
ROLE
CHAT PAYLOAD
DATABASE-WIDE VIEW
Participant
Receives ciphertext and own key envelope
No
Administrator
No plaintext key by default
Yes: encrypted records + metadata
Important: participants must receive ciphertext to decrypt their own conversations. The admin viewer is a separate database-wide interface; it does not decrypt messages.

## Slide 8
COMMONROOM / PROJECT MILESTONE
07 / PROGRESS
Milestone implementation status
08
Messaging workflow
Accounts, IDs, direct/group chat, text + image upload
DONE
Encryption
RSA-OAEP key wrapping + AES-256-GCM content encryption
DONE
Storage
Separate SQLite account and encrypted-message databases
DONE
Admin access
Distinct admin key, protected list/read APIs, separate viewer
DONE
Local network
HTTPS Flask listener; generated local CA/cert for LAN IP
DONE
Cloud accounts
Shared accounts/membership hosted for independent devices
NEXT
MILESTONE RESULT
A functioning secure local-network prototype; not yet an internet-hosted production service.

## Slide 9
COMMONROOM / PROJECT MILESTONE
08 / TESTING
Verification and evidence
09
✓
API workflow
Registration, conversation creation, message send/read succeeded in focused smoke checks.
✓
Crypto round trip
Browser encrypted/decrypted text and binary payload using generated RSA keypair.
✓
Role enforcement
Wrong/missing admin key denied; authorized admin can inspect records; participant messaging remains available.
✓
Migration safety
11 existing encrypted records were copied to the separate message database; accounts remained intact.
✓
Transport
HTTPS root, viewer and health endpoint returned 200 with trusted local CA.
TESTING LIMIT
Focused functional checks were run; this is not a formal cryptographic audit or penetration test.

## Slide 10
COMMONROOM / PROJECT MILESTONE
09 / FORWARD PLAN
Risks, limitations and next milestones
10
CURRENT LIMITATIONS
Accounts and membership live on the host PC. Key fingerprints are not verified. Admin key is a local shared secret. No public deployment hardening.
SECURITY / OPERATIONS
LAN CA trust is manual. Host PC must stay online. No rate limiting, abuse controls, formal audit, or tested disaster recovery.
M2
Shared identity + conversations
Move accounts and membership to a shared backend.
M3
Production security
HTTPS domain, user/device key verification, rate limits and monitoring.
M4
Release readiness
Automated test suite, recovery plan, usability review and security assessment.
DECISION GATE
Do not expose the current Flask development server directly to the public internet.

## Slide 11
COMMONROOM / PROJECT MILESTONE
10 / SOURCES
References and submission details
11
01
Project source
Commonroom codebase: server.py, index.html, database.html, README.md (accessed 15 Oct 2026).
02
AES standard
NIST, FIPS 197: Advanced Encryption Standard (AES), updated 2023. https://doi.org/10.6028/NIST.FIPS.197-upd1
03
RSA encryption
IETF RFC 8017: PKCS #1 v2.2, RSA Cryptography Specifications. https://www.rfc-editor.org/rfc/rfc8017
04
Web cryptography
W3C Web Cryptography API. https://www.w3.org/TR/WebCryptoAPI/
05
Framework
Flask documentation. https://flask.palletsprojects.com/
SUBMISSION DETAILS
Student name: ____________________ Registration no.: ____________________ Supervisor: ____________________