## Slide 1
MILESTONE ANALYSIS
COMMONROOM
Progress ? Evidence ? Risk Next Milestone
PROJECT REVIEW PRESENTATION
Suraj Dohar | End-to-End Encrypted Chat System
BUILD
Core chat + crypto
VERIFY
Local regression
HARDEN
Live acceptance
Assessment is based on project source and focused local checks; hosted acceptance remains separate.

## Slide 2
01 / SUMMARY
Executive analysis
COMMONROOM ? MILESTONE ANALYSIS
02
ASSESSMENT
Strong implementation base
The core product path is present: identity, conversations, encrypted messages, and persistence.
EVIDENCE
Local behavior checked
Focused API tests verified chat scoping, member authorization, recipient filtering, and sender-only deletion.
GAP
Hosted acceptance pending
Code presence and local tests do not establish that Render/Firebase deployment has the current changes.
Overall conclusion: implementation maturity is ahead of deployment assurance.
Recommended focus: one controlled multi-account live test, then automate the same acceptance checks.

## Slide 3
02 / STATUS & EVIDENCE
Milestone scorecard
COMMONROOM ? MILESTONE ANALYSIS
03
MILESTONE | DELIVERABLE | STATUS | EVIDENCE / GAP
M1 Foundation | Frontend, Flask API, local + hosted configuration | Implemented in source | Local run / deployment evidence
M2 Identity & access | Accounts, requests, membership checks | Implemented in source | Local API flows
M3 Encryption | AES-GCM payloads + RSA-OAEP envelopes | Implemented in source | Browser crypto path; needs broader QA
M4 Persistence | SQLite local; Firebase hosted path | Implemented in source | Hosted persistence needs live check
M5 Chat features | Direct/group, images, deletion, polling | Implemented in source | Focused local deletion check
M6 Operations | Hosting, health, admin viewer | Partially verified | Render/Firebase acceptance pending
Status labels refer to evidence available in this project workspace?not a formal external audit.

## Slide 4
03 / DELIVERY LOGIC
Milestone dependencies & critical path
COMMONROOM ? MILESTONE ANALYSIS
04
A
Account identity
User ID + registered public key
B
Conversation membership
Authoritative member list
C
Message encryption
Envelope built for each member
D
Scoped API storage
conversation_id + membership validation
E
Decrypt + display
Recipient needs matching private key
CRITICAL PATH
Correct key + correct conversation membership must both hold.
USER-VISIBLE FAILURE
Wrong chat scope looks like chat mixing; wrong key/envelope looks like decrypt failure.

## Slide 5
04 / ROOT-CAUSE MODEL
Quality analysis ? isolation vs decryption
COMMONROOM ? MILESTONE ANALYSIS
05
ISOLATION CONTROL
Conversation scope
API read uses requested conversation ID; membership is checked before records are returned.
DECRYPTION CONTROL
Recipient key envelope
Client needs an envelope for its own account and the matching private key to decrypt.
DIAGNOSTIC MATRIX
Wrong conversation_id / stale mixed records
Missing recipient envelope / wrong private key
CURRENT EVIDENCE
Local API test: two chats isolated; malformed recipient record skipped.
Hosted records/users were not inspected in this check.
Next: record each test account ID, conversation ID, returned message IDs, and key-envelope presence during live acceptance.

## Slide 6
05 / RISK ANALYSIS
Risk register & mitigations
COMMONROOM ? MILESTONE ANALYSIS
06
R1
Key loss / mismatch
HIGH
Keep verified encrypted backup; test restore before device migration.
R2
Hosted version drift
HIGH
Verify deployed frontend/API commit and smoke-test after deployment.
R3
Data scoping regression
HIGH
Automate two-conversation isolation and non-member authorization tests.
R4
Firebase persistence gaps
MEDIUM
Test write/read after restart; inspect explicit health and server logs.
R5
Admin surface exposure
MEDIUM
Keep allowlist minimal; admin viewer shows encrypted records + metadata.

## Slide 7
06 / MEASURABLE CHECKS
Recommended milestone acceptance criteria
COMMONROOM ? MILESTONE ANALYSIS
07
Conversation isolation
For A?B and A?C, each chat returns only its conversation?s messages.
0 cross-conversation records
Membership enforcement
A non-member requests a conversation message endpoint.
HTTP 404 / no records
Recipient envelope
Each new message contains envelopes for exactly current members.
IDs equal member set
Decrypt round-trip
Every test participant decrypts their own addressed test payload.
100% in controlled test
Delete propagation
Sender deletes message; other open client removes it after polling.
Visible within poll cycle
Hosted durability
Send, restart/redeploy, fetch same test record.
Record remains available

## Slide 8
07 / ACTION PLAN
Next milestone plan ? prioritize assurance
COMMONROOM ? MILESTONE ANALYSIS
08
P0
Hosted smoke test
Verify deployed commit, API health, account login, and Firebase persistence.
Before milestone sign-off
P1
Automate isolation suite
Add API tests for two direct chats, group membership, malformed envelope, and denial.
Next development cycle
P2
Key recovery walkthrough
Test correct backup, wrong backup, missing envelope, and new-browser restoration.
With test accounts
P3
Operational hardening
Review admin allowlist, monitoring, error alerts, and backup/recovery steps.
After functional gate
Milestone exit: all acceptance criteria pass on the deployed service and results are recorded.

## Slide 9
ANALYSIS CONCLUSION
The core implementation is in place. The next milestone should prove it end to end.
Prioritize hosted verification, key-recovery evidence, and repeatable isolation tests before expanding scope.
DECISION REQUEST
Approve a controlled two-account / two-conversation acceptance run as the next milestone gate.
Suraj Dohar ? Commonroom Project